It took us total of 60 hours to complete project 1, 70% of the time goes to coding while the other 30% are planning and documentation. This is surprisingly close to our estimation on project 1, give us a baseline of the times it will take for each section of the project. By looking at the previous team who worked on project 2, their time estimate on project is also like ours which makes us more convinced on our estimation. We now have better experience with collaborate coding as a group and much familiar with the battleship game, also with the help of insanely high completion of project 1 from previous team, there is no need for us to make correction on their code. All of these factor further shorten our time spent on this project, thus we makes a conclusion that the times we need to work on project 2 will be cut in half compare to project 1 with 35 hours total, where 25 hours goes to coding and 10 hours for planning and documentation.